FitBuddy-AI — AI-Powered Personalized Workout & Nutrition Planner

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 23/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-9413 |
| Team Size | 4 |
| Project Name | FitBuddy-AI |

Team Leader: Praveenkumar J  |  Team Members: Praveen, PremAnand R, Susibala A

## Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | Story # | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Backend Setup | USN-1 | Initialize the FastAPI project, app package, and Uvicorn entry point (app/main.py) | 5 | High | Praveenkumar J |
| Sprint-1 | Database Setup | USN-2 | Configure the SQLAlchemy engine and session factory for SQLite (app/database.py) | 5 | High | Praveen |
| Sprint-1 | Data Models | USN-3 | Define the User and Plan ORM models (app/models.py) | 6 | High | PremAnand R |
| Sprint-2 | Validation Schemas | USN-4 | Build Pydantic schemas for profile input, feedback, and API responses with field constraints (app/schemas.py) | 6 | High | Susibala A |
| Sprint-2 | CRUD Layer | USN-5 | Implement save_user, save_plan, get_user, get_plan, update_plan, get_all_users, delete_user (app/crud.py) | 8 | High | Praveenkumar J |
| Sprint-2 | Configuration | USN-6 | Add pydantic-settings based Settings class with .env support, demo mode and admin toggle (app/config.py) | 4 | Medium | Praveen |
| Sprint-3 | Gemini AI Integration | USN-7 | Build the AI service layer wrapping the google-genai client for workout plan generation, with a demo-mode fallback (app/ai.py) | 10 | High | PremAnand R |
| Sprint-3 | Nutrition Tips & Feedback | USN-8 | Add nutrition tip generation and feedback-based plan regeneration in the AI service layer | 8 | High | Susibala A |
| Sprint-3 | Web Routes | USN-9 | Implement the home, generate-workout, and submit-feedback HTML routes with Jinja2 templates (app/routes.py) | 8 | High | Praveenkumar J |
| Sprint-4 | REST API | USN-10 | Implement /api/workouts, /api/users/{user_id}, and /api/workouts/{user_id}/feedback JSON endpoints | 8 | Medium | Praveen |
| Sprint-4 | Admin Dashboard | USN-11 | Implement /view-all-users and /admin/delete/{user_id} routes and the admin.html template | 6 | Medium | PremAnand R |
| Sprint-4 | Testing & Documentation | USN-12 | Write pytest smoke tests (tests/test_app.py), docs/SETUP.md, and the project README | 6 | Medium | Susibala A |

## Sprint Summary

| Sprint | Duration | Total Story Points | Sprint Goal |
| --- | --- | --- | --- |
| Sprint-1 | 3 days | 16 | Runnable FastAPI app backed by SQLite with User and Plan tables |
| Sprint-2 | 3 days | 18 | Validated profile input persisted through a working CRUD layer, driven by configurable settings |
| Sprint-3 | 4 days | 26 | End-to-end plan generation, nutrition tips, and feedback-based updates via Gemini (with demo mode) through the web UI |
| Sprint-4 | 4 days | 20 | JSON REST API, admin dashboard, automated tests, and documentation complete |